# LWILL AI BUILDER
Development Standards & Git Governance

Document ID: LWILL-DOC-011
Version: 1.0
Status: Draft
Classification: Confidential

## 1. Purpose

Define mandatory development, coding, repository, branching, review and release standards for all LWILL AI BUILDER projects.

## 2. Repository Strategy

Single GitHub Organization

Separate repositories for platform, documentation and infrastructure

All source code stored in GitHub

No direct production edits

GitHub is the single source of truth

## 3. Branch Strategy

| Branch | Purpose |
| --- | --- |
| main | Production releases |
| develop | Integration |
| feature/* | New features |
| bugfix/* | Bug fixes |
| hotfix/* | Emergency fixes |
| release/* | Release preparation |

## 4. Coding Standards

TypeScript strict mode

ESLint + Prettier

Conventional commits

Feature-based folder structure

Reusable components only

Unit tests for core services

API documentation mandatory

## 5. Pull Request Rules

Minimum one review

CI pipeline must pass

No direct commits to main

Security checks completed

Documentation updated

## 6. Release Process

Feature → Pull Request → Code Review → CI/CD → Staging → UAT → Production

## 7. Definition of Done

Code reviewed

Tests passed

Documentation updated

Database migrations included

Security review completed

Deployment verified